## Slide 1: Introduction to Project Management
420-E31 Systems III
References:
Dennis: Chapter 2
Rosenblatt: Chapter 3
Notes: Additional Ref: A Guide to the Project Management Body of Knowledge (PMBOK)

## Slide 2: Key Definitions
Project management is the process of planning and controlling the development of a project within a specified timeframe at a minimum cost with the right functionality
A project manager has the primary responsibility for managing the tasks and roles that need to be carefully coordinated for a project to succeed

## Slide 3: Why do we care about this?
Systems is boring to some computer science students
  It is a discipline, typically structured
  It’s there to address pain points
    Every step of a process came about as a result of some past pain
Most companies/employers care about:
  time/money
  Quality
  Scope/functionality
Notes: Class activity:
Each group come up with horror story (failure case) of projects running over, delivering the wrong thing, or failing in some big way.
1985 Therac-25 Medical Accelerator disaster
Radiation therapy tool that can shoot x-rays.
Software bugs and poor documentation caused lethal amount of radiation to be administered.
Some screamed in pain and tried to run from the room.
This failed as a system, the software and hardware was built as a system.
The original hardware had safeguards that the new hardware didn’t.
http://listverse.com/2012/12/24/10-seriously-epic-computer-software-bugs/
http://www.computerworld.com/article/2515483/enterprise-applications/epic-failures--11-infamous-software-bugs.html?page=5
1998
NASA sent a ship to Mars.
It never made it. It missed the planet.
Root cause: The different engineering teams used different units, one metric and one was in imperial.
Cost: $327.6 million and years of effort

## Slide 4: Why Should We Care?
Would you buy a car that only had a 28% chance of driving off the lot with no problems?
Notes: Source: The Standish Group 2006 Chaos Report

## Slide 5: Failure to plan and design
Notes: Planning pays off

## Slide 6: The numbers tell a story
62% of organizations experienced IT projects that failed to meet their schedules
49% suffered from budget overruns
47% had higher-than-expected maintenance costs
41% failed to deliver the expected business value and return on investment
33% failed to perform against expectations
Reference: Tata Consultancy 2007
Notes: Tata Consultancy, 2007

## Slide 7: Recent Significant IT Failures
Company | Year | Outcome
Hudson Bay | 2005 | Inventory system problems lead to $33.3 million loss.
UK Inland Revenue | 2004/5 | $3.45 billion tax-credit overpayment caused by software errors.
Avis Europe PLC (UK) | 2004 | Enterprise resource planning (ERP) system cancelled after $54.5 million spent.
Ford Motor Co. | 2004 | Purchasing system abandoned after deployment costing approximately $400 M
Obamacare | 2013 | $150 million in cost overruns, only 1% of attempts to enroll succeeded
AT&T Wireless | 2004 | Customer relations management system upgrade problems lead to $100M loss
Notes: Source: Charette, Robert N., “Why Software Fails,” IEEE Spectrum Online, Sept. 2005.

## Slide 8: Why do software projects fail?
60% – 80% of project failures can be attributed directly to poor requirements gathering, analysis, and management (Meta Group)

## Slide 9: Systems Development Life Cycle
Analysis
Design
Implementation
Maintenance
Planning
Notes: Stop right here! This is the magic cycle that practically all deployed systems go through

## Slide 10: Measuring Project Success
The resulting information system is acceptable to the customer.
The system was delivered “on time.”
The system was delivered “within budget.”
The system development process had a minimal impact on ongoing business operations

## Slide 11: Project Triangle
Balance of the project’s scope, schedule (time) and cost
Cost
Schedule
Performance
Project management involves balancing trade-offs among the three key project parameters
Project

## Slide 12: Causes of Project Failure
Failure to establish upper-management commitment to the project
Lack of organization’s commitment to the system development methodology
Taking shortcuts through or around the system development methodology
Premature commitment to a fixed budget and schedule

## Slide 13: Causes of Project Failure
Poor estimating techniques
Scheduling without consultation
Over optimism
The mythical man-month – cannot always assign more people as project gets behind schedule
Inadequate people management skills

## Slide 14: Causes of Project Failure
Failure to adapt to business change
Insufficient resources
Failure to “manage to the plan”
Poor expectations management
Growth in user expectations and business requirements
Uncontrolled addition of technical features

## Slide 15: What Does a Project Manager Do?
Project Planning
  Identifying all project tasks and estimating effort and cost
Project Scheduling
  Creation of work tasks mapped to a timetable
Project Monitoring
  Guiding, supervising, coordinating the project team’s workload.
Project Reporting
  Regular progress reports to management, users and project team.

## Slide 16: Project Management Institute
Professional society to guide the development and certification of professional project managers
The Project Management Body of Knowledge (PMBOK) for education and certification
  Global standard for project management
Certification is Project Management Professional (PMP) which must be maintained through courses, projects or publications

## Slide 17: Project Planning vs Operational Planning
Projects have a defined goal or set of deliverables with some timeframe
Even if you deliver the right thing, you still need to have an operational plan (downstream)
  Failure in the operational plan can be catastrophic too
  Design for Maintainability, Monitoring is key
Notes: Fresh breaking news from this summer:
http://www.chicagotribune.com/lifestyles/travel/ct-airline-computer-outages-what-to-know-20160816-story.html