## Slide 1: Project Monitoring, Reporting & Risk Management
420-E31 Systems III
References:
Braude – Software Engineering Modern Approaches 2nd Ed
Rosenblatt– Systems Analysis and Design 10th Ed

## Slide 2: The Role of a Project Manager
Recall what a project manager does:
  Project Planning
    Identify tasks
    Estimate
  Project Scheduling
    Make work plan
  Project Monitoring
  Project Reporting

## Slide 3: Project Monitoring
Guiding, supervising, coordinating the project team’s workload.
  Compare progress to the baseline schedule
Monitor the progress
Evaluate the results
Take corrective action when necessary

## Slide 4: Project Monitoring
Project managers spend most of their time tracking the tasks along the critical path.
Delays in the critical path have the greatest potential to delay the project.

## Slide 5: Project Reporting
Members of the project ream regularly report progress to the project manager, who then reports to management and users.
Project manager collects, verifies, organizes, evaluates the info collected from the team.
  Project Status Meetings
  Project Status Reports

## Slide 6: Project Status Reports
Usually a written report
Often include Gantt charts for graphical progress
Effective reporting requires strong communication skills and a sense of what others want/need to know about the project.

## Slide 7: Project Metrics
The items that project managers monitor and report on are metrics.
  Project milestones (dates to be met)
  Testing progress (percentage completion; pass rate percentage)
  Defect detection rates (# defects found in a time period)
  Defect resolution rates (# defects fixed in a time period)

## Slide 8: Risk Management
A risk is an event that could negatively affect the project.
Risk management is the process of identifying, analyzing, anticipating and monitoring risks to minimize their impact on the project.

## Slide 9: Example Risk - Organizational
The team may not have the required Java skills to execute the job on time because several of them have not used Java in a business environment.

## Slide 10: Example Risk - Organizational
We may lose a team member.

## Slide 11: Example Risk - Technical
An off-the-shelf database management system may not be versatile enough to cover the types of operations required.

## Slide 12: Steps in Risk Management
Develop a risk management plan
Identify the risks
Analyze the risks
Create a risk response plan
Monitor risks

## Slide 13: Step 1: Risk Management Plan
Requires a review of:
  Project scope and stakeholders;
  Budget and schedule;
  Other internal/external factors that might affect the project
Plan should define:
  Risk management methods and procedures
  Categories of risks
  Contingency plans

## Slide 14: Step 2: Risk Identification
List each risk and assess the likelihood that it could affect the project.
Describe:
  What might cause the risk to occur
  Who would be responsible for responding
  Potential impact of the risk

## Slide 15: Step 3: Analyze the Risks
Qualitative Risk Analysis
  Estimate the probability that risk will occur and degree of impact.
Quantitative Risk Analysis
  Understand actual impact in terms of dollars, time, project scope, quality.
  What-if analysis

## Slide 16: Step 4: Risk Response Plan
Proactive effort to anticipate a risk and describe what to do if it occurs.
Reduces overall impact when risk occurs by triggering quick and appropriate action.

## Slide 17: Step 5: Monitor Risks
Ongoing throughout project.
Continually track risks and identify new risks.

## Slide 18: Example Risk - Organizational
The team may not have the required Java skills to execute the job on time because several of them have not used Java in a business environment.
Risk Mitigation Options:
Avoid – The team will use C++ instead
Concrete plan - Tom, Sue and Jack will pass level 2 Java certification by December 4 in an intermediate Java course
Ignore it

## Slide 19: Risk Management Software
Microsoft Project has a build-in risk management capability.
  Can link risks with specific tasks
  Can specify probability (as a percentage)
  Can specify impact on a scale of 1 – 10
  Stores mitigation and contingency plan

## Slide 20: Project Team Size & Location
The size of a project team has a direct effect on the success of a project.
Not all project teams are collocated.
The project manager is involved in determining team size and managing remote teams.

## Slide 21: Team Size - Large or Small?
Large team
  Work can be divided into many parts
  Lots of time consuming communication required (team members explain what they are doing, more meetings)
  More chance for errors to occur

## Slide 22: What is Optimal Size of a Software Team?
Depends on nature of the project
More routine projects can handle a larger team size, since it is well understood
The number of developers with whom each developer needs to interact on a regular basis should be:
  Between 3 and 7 (Braude)
  Between 4 and 8 (Humphrey)

## Slide 23: A Paradox
Adding people to a failing project invariably makes matters worse.
Fred Books, The Mythical Man Month

## Slide 24: Team Location
Not all project teams are collocated.
Offshoring = teams split across continents
To be successful with remote teams, there needs to be:
  Use of video conferencing/Skype
  Some periodic face-to-face interaction (particularly at the beginning)
  Strong onsite management

## Slide 25: Pro’s and Con’s of Remote Teams
 Potential for cost savings
 Can result in improved quality work
 Work can be scheduled around the clock
 Harder for offshore personnel to understand requirements.
 Lack of informal “chatter”
 Time zone differences
 Cultural differences
 Potential communication difficulties

## Slide 26: Challenges of Software Project Mgmt
Customers are seldom sure of what they want.
Customers change their requirements and plans may not be updated.
It is hard to estimate up front the magnitude of the effort required.

## Slide 27: Challenges of Software Project Mgmt
It is hard to coordinate the many requirements, through design and implementation.
There may be unforseen technical difficulties to overcome.
It is not easy to maintain strong team dynamics.
  Time pressures cause stress, and team members have differing opinions.